## Slide 1: CFMA-Maine January 17,2017 for “Construction” A Guide for Financial Managers Presented by: Blasdel Reardon Strategic Enterprise Technology, Inc. Jerilyn Underhill Cianbro
Special Thanks to our Sponsors
Lean
Notes: Add Cianbro and SET logos

## Slide 2: CFMA-Maine January 17,2017
CPE Credits:
Program level is Basic
No prerequisites
Credits: 1.0
Notes: Add Cianbro and SET logos

## Slide 3
Blase Reardon
Strategic Enterprise Technology
Jerilyn Underhill
Cianbro
Why should a construction company implement lean in Finance?
Notes: Change logo from CFMA to Maine CFMA

## Slide 4: Expected Outcomes for Tonight
LEAN
What
Why
Where
Operating Systems
Proactive & Reactive Strategies
Corporate Strategy
Open Discussion
How to foster use of Lean

## Slide 5: Definition: Lean for “Construction” is a regimen that focuses on delivering value and eliminating wasted time and effort during the administration, design, fabrication, and construction phases of a building project. These two complementary goals are achieved through continuous, detailed collaboration by all stakeholders who have a have a role in the outcome.”
What is Lean?

## Slide 6
TEAM ORGANIZATION
Leadership, Facilitation, Focus Group Structure
COLLABORATIVE COMMUNICATION
Trust, Conditions of Satisfaction,
Declare Breakdowns, Root Cause Analysis
Last Planner System, Target Value Delivery, “Big Room”
TOOLS
LEAN FOUNDATION
14 Principles, 8 Forms of Waste,
Focus on Continuous Improvement
Lean
Operating
System

## Slide 7: Origins of Lean
  Auto
  Manufacturing
  Healthcare
  …… Construction

## Slide 8: Construction: A series of events that work best as a continuous flow

## Slide 9: Three Basic Elements of Projects
Organization
Commercial
Operating System
© Lean Construction Institute, used with permission
Project Team Organization (Variable)
Contract Terms
(Fixed)
Lean Tools (Flexible)

## Slide 10: Ballard & Howell Study
PPC=54%
Why: Prerequisite Task Not Complete
Source: Construction Industry Institute 2004

## Slide 11: Problem Sources with Construction
  Permits
  Inspection/AHJ
  Vendor performance and reliability
  Interference by unforeseen/hidden conditions or other trades
  Crew cramming
  Lack of final design docs/submittal approval
  Scope creep vs confusing/inadequate specs.
  Inadequate bids
  Profit margin too small

## Slide 12: Lean Pull Planning
  Sweet spot for construction, but there are many more Lean tools which should not be ignored

## Slide 13
Comparison of Typical vs. Best Performing Projects
On a scale of 1 to 4, how would the majority of key stakeholders rate how committed all project team members were to the same project goals on these specific projects?
Commitment to project goals:
Safety during construction:
Quality of final building:
Best Performing projects significantly outperformed typical projects in these key areas.

## Slide 14: Back Office Processes
HR
Removed multiple authorization signatures on a few different processes.
AP
Check Run Review
Mobile app for invoice approval
Finance
Portal Page – self service
Evaluating processes to streamline business practices and create continuous improvement
Created exception queries and saved over 33 hours per week
Removed previously required forms because of decreased need for signatures.

## Slide 15: Task Switching - Quiz
Numeric
1
?
Roman Numeral
I
Alphabet
A
?
?
?
?
?
?
10
?
?
?
?
?
?
?
X
?
?
?
?
?
?
?
?
?
?
J
Do you feel more productive when you multi task?
How many are good at multi tasking ?

## Slide 16: Lean Fundamentals
Intense focus on understanding value from the customer’s perspective
Delivering value & eliminating waste in the process
Shift in thinking and behaving supported by tools
Continuous improvement of processes
Respect for people

## Slide 17: Why Lean?
Value
Waste

## Slide 18: Definition of VALUE
  What the customer really wants!

## Slide 19: 14 Principles of Lean
Long-term philosophy
Create continuous process flow
Use PULL systems
Level out the workload
Build a culture to stop fixing problems
Standardized tasks
Use visual control

## Slide 20: 14 Principles of Lean
Use reliable people & technology
Grow leaders
Develop exceptional people/teams
Respect partners
Go and see for yourself
Make decisions slowly
Become a “Learning Organization” through continuous improvement

## Slide 21: Impediments to Lean
Human Behavior
Lack of company strategy
Habits die hard
Notes: Add Cianbro and SET logos to this slide

## Slide 22: Use of Lean: Role of Finance
  Encourage Lean – how?
  Strategy – use an A-3
  Metrics:
  Safety-EMR vs other projects
  Number of RFIs per $ of sale
  Job profit
  Administrative cost reduction
  Back office process improvement
Notes: Hold up an A-3 format

## Slide 23
A3 Sample

## Slide 24: What can CFOs do to Promote Lean?
Get basic understanding (Lean 101)
Talk about it with their teams
Support growth
Enable innovation
Increase performance

## Slide 25: Ready to Learn More?
  The Toyota Way - 14 Management Principles from the World's Greatest Manufacturer - Jeffrey Liker
  Lean Production Simplified - Pascal Dennis
  Managing to Learn - John Shook
  Choosing by Advantages - Jim Suhr
  Product Development for the Lean Enterprise - Michael Kennedy
The Commercial Real Estate Revolution – Rex Miller, Dean Dtrombom, Mark Iammarino, and Bill Black
  Chasing the Rabbit - Steven J. Spear
  All I Need to Know About Manufacturing I Learned in Joe's Garage – William B. Miller
The following white papers on Lean Six Sigma can be found in the "Reading Room" section of the SET website: www.setechnology.com/read.html
Lessons Learnt Guidelines - By Niyi Taiwo
Recipe for Failure - By Niyi Taiwo

## Slide 26: Open Discussion
Notes: Add Cianbro logo

## Slide 27: + Δ
Notes: Add Cianbro logo